ProjectName

Internal Quality Assessment Report

Abbreviations

| BP | Base Practices |
| --- | --- |
| GP | Generic Practices |
| N | Not achieved |
| P | Partially Achieved |
| L | Largely Achieved |
| F | Fully Achieved |
| PA | Process Attribute |
| OPL | Open Point List |
| SWE | Software Engineering Process Group |
| SYS | System Engineering Group |
| CS | Cyber Security |

- Summary

The Quality Team assessed the CGVCU ASPICE Process Group team on Date (for ex: 8th Jan 2026), with a primary focus on evaluating the ASPICE Process Group (for ex: SWE.3) Process group regarding Module Name used in automotive electronics. This included reviewing key elements such as Software Detailed design in Polarion, Traceability Report, Review Processes, Baseline Strategy, Architecture Attributes in Polarion, Communication evidence, etc.

This can be updated based on ASPICE Process Group expectation.

Based on interview statements and evidence, the Quality team consider:

For ex:

SWE.3 Process Capability Level 1 Fully Achieved

SWE.3 Process Capability Level 2 Largely Achieved

Recommendations from Quality team:

- The team shall start following all Base practices & Generic practices recommended in ASPICE4.0.

- An OPL list shall be created if there are any impediments.

- Every team member in the project shall use their credentials only for Polarion access to maintain the accountability of the tasks.

- Internal Approved baseline needs to be created after taking final approval from the Project Manager.

- Document history needs to be updated after final approval.

- Approval mail chain shall be attached to Approval task CGMN- 43141 on Polarion.

- Review checklist shall be updated regarding Verification criteria (10th row).

2.Detailed Observation

| # | Interview Statement | Relevant Indicators |
| --- | --- | --- |
| 1 | CGVCU Software Architect Kundrapu Chandu, provided quality team with an overview of the USB Diagnostic module. The inputs for this module are USB Requirements, USB Architecture & USB driver Software Architecture. | GP 2.1.1 |
| 2 | USB Module consists of 2 Static (Context) architecture which are in “Reviewed” state. | GP 2.1.2, BP 1 |
| 3 | USB module consists of 1 Dynamic (Sequence) Architecture which are in “Reviewed” state. | GP 2.1.2, BP 2 |
| 4 | Quality team reviewed CGMN-42567 for static & CGMN- 42575 for Dynamic USB Software Detailed Design which are in “Reviewed” state. | GP 2.2.1, BP 1, BP 2 |
| 5 | Quality team observed that CGMN-41312 Verification review tasks had been marked as “Accepted” state and CGMN- 42602 Cross-functional review task was also in “Accepted” state. | GP 2.2.1 |
| 6 | Rohith is the verification reviewer for the USB module for Software Detailed Design Architecture. | GP 2.1.3 |
| 7 | Vishal Patil, Abhiram (Expert Reviewer) & Divya Shetty are the Cross Functional reviewers for the USB Software detailed design. | GP 2.1.3 |
| 8 | Traceability has been established with SWE.1 and SWE.2 for USB software Detailed Design module. And, with the Software unit code (GitHub link has been updated in Polarion to show the consistency). | BP 4 |
| 9 | Quality team reviewed the individual baseline then compared between verification review and cross functional review baseline, and the Reviewed baseline for USB module. All the baseline has been properly created except the final baseline. | GP 2.2.3, GP 2.1.2 |
| 10 | USB Detailed Design have been discussed with the cross-functional team by Microsoft teams, one-on-one discussion & during daily stand-up. | BP 5 |
| 11 | There is no OPL list for USB Software Detailed design module which has been discussed with Customer. | GP 2.1.3 |
| 12 | All the attributes that have been expected from the customer need to be updated in Polarion. | GP 2.2.1 |
| 13 | Daily efforts have been logged & maintained in Excel sheet. Subramanya_LDD_tracker.xlsx | GP 2.2.1, GP 2.1.2 |
| 14 | USB Software Detailed design has been reviewed by safety experts & it’s not safety relevant and ASIL level is selected as QM. | BP 2 |
| 15 | The skill matrix is maintained at IAST SharePoint. CGM_NewMobility_Magna_Skill_Matrix.xlsx | GP 2.1.3, GP 2.1.4 |
| 16 | Versioning & Baseline has been properly captured by the Polarion tool. | GP 2.2.3 |
| 17 | Enterprise Architect tool with version 16 has been used to create USB Software Detailed Design and GIT HUB has been used to write the source code. | GP 2.1.3 |
| 18 | Reviews have been done properly and all the review findings received through mail have been attached to the review task in Polarion. The Quality Team reviewed Software detailed design document. | GP 2.2.4 |
| 19 | No more resources are needed for performing tasks regarding USB Software Detailed Design. | GP 2.1.3 |
| 20 | Kundrapu Chandu has overall 7 months of experience for creating Software Detailed design, he has a good knowledge of the EA tool & able to deliver the work products assigned to him on time. | GP 2.1.4 |
| 21 | The USB module has been completed before time & is aligned with Project Management. | GP 2.1.5 |
| 22 | Responsibilities have been assigned to the Software Architect Kundrapu Chandu & is documented in the “Subramanya_LDD_tracker.xlsx” excel sheet. | GP 2.1.6 |
| 23 | There is no change in USB Software Detailed Design after the final baseline. The only update is that the interface diagram was unlinked from Polarion. | GP 2.2.3 |
| 24 | All the work products have been properly maintained in Polarion. | GP 2.2.2 |
| 25 | Software units for USB have been consistent with the Detailed design & MISRA C coding principle that has been used to write the source code. | BP 3 |
| 26 | Pramod has written the source code for USB Software Detailed Design module in the Git Hub. | BP 3 |
| 27 | The overall maturity for USB Software Detailed Design module is 90%. | GP 2.1.1 |
| 28 | Function name, description, ID, return type, Parameters, variable name, etc. have been properly maintained in Polarion for each USB Detailed design. | BP 1 |
| 29 | Approval task CGMN- 43141 has been created for final approval with Project Manager. | GP 2.2.1 |

3.Rating

| PA | BP/GP | Rating | Interview Statement | Comments |
| --- | --- | --- | --- | --- |
| 1.1= F | BP 1 | F | 2,3, 27, 28 | Software Architect Kundrapu Chandu brief about USB module The inputs for this module are USB Requirements & USB Architecture. All the 2 structural diagrams are in “Reviewed” state. Software detailed design document has been created according to CGVCU. Therefore, rated it as “Fully Achieved”. |
|  | BP 2 | F | 2, 4 | Quality team reviewed CGMN-42575 for Dynamic USB Software Detailed Design which are in “Reviewed” state. And procedure for creating architecture has been mentioned in Software Detailed design document. Therefore, rated as “Fully Achieved” |
|  | BP 3 | F | 25, 26 | USB source code has been written by Pramod in Git Hub tool, which is consistent with the USB detailed design & traceability has been done. Therefore, rated as “Fully achieved". |
|  | BP 4 | F | 8 | Traceability has been established properly between Software Detailed Design (SWE.3), Software requirements (SWE.1) & Software architecture (SWE.2) & also with the Software unit for USB. And proper documentation has been maintained in Software Detailed Design. Therefore, rating as "Fully Achieved". |
|  | BP 5 | F | 10 | Software Detailed design has been discussed with the cross-functional team by Microsoft teams, one-on-one discussion & weekly status meeting. Therefore, rated as “Fully Achieved”. |
| 2.1=L | GP 2.1.1 | F | 1, 27 | Strategy for traceability & review process has been mentioned in CGVCU RMP section 6 & 7 respectively on Polarion. Therefore, rated as “Fully Achieved”. |
|  | GP 2.1.2 | L | 2, 3, 6, 7, 9, 13 | Planning has been done according to Project Milestone has been discussed in the excel sheet, but Software Detailed Design has not updated properly. Therefore, rated as “Largely Achieved”. |
|  | GP 2.1.3 | F | 6, 7, 11, 15, 17, 19 | Sufficient resources are allocated perform the task & to create Software Detailed design including the Enterprise Architect Tool & Polarion tool. Proper evidence has shown. Therefore, rated as “Fully Achieved”. |
|  | GP 2.1.4 | F | 15, 20 | Kundrapu Chandu has overall 7 months of experience for creating Software Detailed design & is able to perform his tasks in the given time. He has done the proper training for using EA tool & Polarion. Quality team reviewed in the Skill matrix. Therefore, rated as “Fully Achieved”. |
|  | GP 2.1.5 | F | 21 | Project Planning has been adjusted according to the need & properly conveyed to customer during the weekly meeting. But there is no deviation in the planning as of now. Therefore, rated as “Fully Achieved”. |
|  | GP 2.1.6 | F | 22 | Bi-weekly meeting has been scheduled with customer that means the effective communication has been established between all the stakeholders. Daily stand-up meeting has been done for Software Detailed Design. Evidence has shown. Therefore, rated as “Fully Achieved”. |
| 2.2=L | GP 2.2.1 | L | 4, 5, 12, 14 | Appropriate review criteria and Quality criteria has been defined in the Software Detailed Design section 6. But final approval has not been done yet. And some attributes need to be updated. Therefore, rated as “Largely achieved”. |
|  | GP 2.2.2 | F | 9, 16, 23, 24, 29 | Requirements for the storage and control of the work products are defined in Software Detailed Design section 5. Quality Team reviewed about Enterprise Architect Tool & Polarion. Therefore, rated as “Fully Achieved”. |
|  | GP 2.2.3 | L | 16, 23 | Versioning and baselining of the has been performed in Polarion. Quality team reviewed about Baseline in Software Detailed Design Section 6. But the final baseline has not been created yet. Therefore, rated as “Largely achieved”. |
|  | GP 2.2.4 | L | 18 | The work products are reviewed against the defined Software detailed Design & unit construction. Review process has been mentioned in Software Detailed Design Section 6. But the final internal approve & review has been yet to complete from the Project Manager. Therefore, rated as “Largely achieved”. |