PROJECT NAME

CONFIGURATION MANAGEMENT

PLAN

DOCUMENT INFORMATION

| Information |  |
| --- | --- |
| Document Id | 1603 |
| Document Owner | Name of the Document Owner |
| Last Saved Date | [Date DD/MM/YYYY] |
| File Name | 1603_ProjectName_Configuration_Management_Plan |
| File Location | - |

DOCUMENT CHANGE HISTORY

| Version | Rev Date(DD/MM/YYYY) | Description | Prepared by | Approved by | Status |
| --- | --- | --- | --- | --- | --- |
| 0.1 | 16/03/2026 | Initial Draft has been created. | Purvi Sahu | NA | Draft |
| 1.0 | 10/04/2026 | CMP has shared for review. | Purvi Sahu | NA | In-review |

Table of Contents

DOCUMENT INFORMATION	1

DOCUMENT CHANGE HISTORY	2

ABBREVIATIONS	3

1.	PURPOSE	4

2.	SCOPE	5

3.	CONFIGURATION MANAGEMENT STRATEGY	5

3.1 Selection Criteria of Configuration Items	5

3.2 Naming Conventions	5

3.3 Control of Modifications	6

4.	CONFIGURATION IDENTIFICATION	6

5. CONFIGURATION STATUS ACCOUNTING	8

6. CONFIGURATION CONTROL	8

7. BACKUP, ARCHIVING and STORAGE	9

8. REVIEWS and AUDITS	9

9. ACCESS CONTROL PRIOCESS	9

10. ROLES and RESPONSIBILITIES	10

11. CONTINUOUS IMPROVEMENT	10

ABBREVIATIONS

| CIL | Configuration Item Lists |
| --- | --- |
| CIs | Configuration Items |
| SWE | Software Engineering Process Group |
| SYS | System Engineering Process Group |
| MAN | Management Process Group |
| SUP | Supporting Process Group |

# PURPOSE

The purpose of this Configuration Management Plan is to define a structured and controlled approach for managing configuration items across the project lifecycle in alignment with Automotive SPICE (SUP.8) requirements. It ensures that all work products, including system, software, and safety-related artifacts, are uniquely identified, version-controlled, and maintained with full traceability.

This plan establishes processes for configuration identification, change management and configuration verification to ensure that only authorized and approved changes are implemented. It supports maintaining consistency and integrity across requirements, design, implementation, and verification work products.

The Configuration Management Plan also ensures the reproducibility of baselines, facilitates impact analysis of changes, and provides transparency of configuration status to stakeholders. It contributes to risk reduction, compliance with automotive standards, and supports quality assurance and audit readiness.

# SCOPE

This plan applies to all configuration items, including project work products such as requirements, architecture documents, source code, test artifacts, and tools. The scope may be tailored based on project needs, complexity, and applicable requirements.

# CONFIGURATION MANAGEMENT STRATEGY

## 3.1 Selection Criteria of Configuration Items

Configuration Items (CIs) shall be selected based on the following criteria:

- Criticality to project functionality and safety

- Impact on downstream work products

- Need for version control and traceability

- Regulatory or customer requirements

- Reusability and dependency across modules

Typical CIs include:

- Requirements specifications

- Architecture and design documents

- Source code and binaries

- Test cases and test results

- Tools and scripts

## 3.2 Naming Conventions

All configuration items shall follow standardized naming conventions to ensure uniqueness and traceability. Naming shall include:

- Project identifier

- Work product type/ Module Name

- Document Status (VerificationReview/ CrossFunctionalReview/ Reviewed/ CustomerAproved/ Released)

- ASPICE Process Group (SWE.1-SWE.6/ SYS.1-SYS.5/ MAN.3/ SUP.1/ SUP.8/ SUP.9/ SUP.10)

- Date or release identifier

Example: ProjectName_ModuleName_Reviewed_SYS.x/SWE.x_SubModuleName_DDMMYYYY

## 3.3 Control of Modifications

All changes to configuration items shall be:

- Formally requested through a change request process

- Impact analysed before implementation

- Reviewed and approved by authorized personnel

- Tracked and recorded for traceability

NOTE: No unauthorized changes shall be made to baselined items.

# CONFIGURATION IDENTIFICATION

All configuration items shall be identified and maintained with the following attributes:

- Unique Identifier

- Name and description

- Type of item (e.g., document, code, tool)

- Version

- Status (e.g., development, reviewed, baselined, released)

- Responsible owner

- Storage location (repository path)

- Access rights

A Configuration Item List (CIL) shall be maintained and updated regularly.

ProjectName_Configuration_Item_Lists.xlsx

| CI ID | CI Name | Type | Tool | Version | Status | Owner | Storage Location | Access Rights |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CI_001 | System Requirements | Document | Polarion | v1.0 | Baselined | System Lead | Polarion Repository | Read/Write (System Team), Read (Stakeholders), Approve (Lead) |
| CI_002 | Software Requirements | Document | Polarion | v1.2 | Reviewed | SW Lead | Polarion Repository | Read/Write (SW Team), Read (QA), Approve (Lead) |
| CI_003 | System Architecture | Model | Enterprise Architect (EA) | v1.0 | Baselined | Architect | EA Model Repository | Read/Write (Architects), Read (Team), Approve (Lead) |
| CI_004 | Software Design | Model | Enterprise Architect (EA) | v2.0 | Development | SW Architect | EA Repository | Read/Write (Dev Team), Read (QA) |
| CI_005 | Source Code | Code | Git | v3.1 | Development | Developer | Git Repository | Read/Write (Developers), Merge (Maintainers), Read (QA) |
| CI_006 | Test Cases | Document | Jira / Polarion | v1.5 | Reviewed | QA Lead | Test Tool | Read/Write (QA), Read (Dev), Approve (QA Lead) |
| CI_007 | Test Results | Document | Jira / Test Tool | v1.3 | Released | QA Team | Test Tool | Read (All), Write (QA only) |
| CI_008 | Change Requests | Record | Jira | CR_001 | Open/Closed | PM / CCB | Jira Tool | Create (All), Modify (Owner), Approve (CCB) |
| CI_009 | Project Documents | Document | SharePoint | v1.0 | Baselined | PM | SharePoint | Read (All), Write (Core Team), Approve (PM) |
| CI_010 | Release Package | Package | Git / SharePoint | v1.0 | Released | Release Manager | Repo / SharePoint | Read (Stakeholders), Write (Release Team), Approve (Manager) |

Table 1: Configuration Item List (CIL) – With Tool & Access Rights

# 5. CONFIGURATION STATUS ACCOUNTING

The status of each configuration item shall be tracked and reported, including:

- Current version

- Change history

- Approval status

- Baseline and release information

Status reports shall be shared periodically with stakeholders.

# 6. CONFIGURATION CONTROL

Configuration control ensures that only approved changes are implemented. This includes:

- Change request submission and logging

- Impact analysis

- Approval by Change Control Board (CCB) or authorized personnel

- Implementation and verification of changes

# 7. BACKUP, ARCHIVING and STORAGE

All configuration items shall follow defined backup and archiving rules:

- Regular backups shall be performed as per project or organizational policy

- Archived items shall be securely stored for future reference

- Storage repositories shall ensure data integrity and availability

Periodic verification shall be conducted to ensure correctness and completeness of stored items.

# 8. REVIEWS and AUDITS

Configuration items and processes shall be verified through:

- Peer reviews

- Configuration audits

- Periodic process compliance checks

Non-conformities shall be recorded and tracked to closure.

# 9. ACCESS CONTROL PRIOCESS

Onboarding:

- Access is granted based on role and responsibility

- Approval from project manager/configuration manager required

- Access rights documented and tracked

Offboarding:

- Immediate revocation of access rights

- Transfer of ownership of configuration items

- Audit of access logs to ensure compliance

Periodic Review:

- Access rights reviewed periodically

- Unauthorized access removed

# 10. ROLES and RESPONSIBILITIES

- Configuration Manager: Defines and maintains CMP, ensures compliance

- Project Team: Creates and maintains configuration items

- Reviewers/Auditors: Verify compliance and correctness

- Change Control Board (CCB): Approves changes

# 11. CONTINUOUS IMPROVEMENT

Configuration management practices shall be periodically reviewed and improved based on:

- Audit findings

- Lessons learned

- Process performance metrics