PROJECTNAME

REQUIREMENT MANAGEMENT

PLAN

# DOCUMENT INFORMATION

|  | Information |
| --- | --- |
| Document Id | [Document Management System #] |
| Document Owner | [Owner Name] |
| Issue Date | [Date DD/MM/YYYY] |
| File Name | Requirement_Management_Plan |
| File Location |  |

# DOCUMENT HISTORY

| Version | Rev Date | Description | Prepared by | Approved by | Status |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Choose an item. |

# DOCUMENT APPROVALS

This document shall be approved by the following mandatory stakeholders:

| Role | Name | Date (DD/MM/YYYY) |
| --- | --- | --- |
| Project Team Lead |  |  |
| Requirement Manager |  |  |
| Project Manager |  |  |
| Quality Manager (if applicable) |  |  |

Table of Contents

DOCUMENT INFORMATION	2

DOCUMENT HISTORY	2

DOCUMENT APPROVALS	2

1.	INTRODUCTION	4

1.1 PROJECT OVERVIEW	4

2.	DOCUMENTS DEFINITION and SHARING	5

2.1	STORAGE OF REQUIREMENT DOCUMENTS	5

2.2	DOCUMENT LANDSCAPE – PROJECT OVERVIEW	5

2.3	REUSE OF CORE REQUIREMENTS	6

2.4 TRACEABILITY STRATEGY	6

3.	REQUIREMENTS MANAGEMENT PROCESS	7

3.1	LEVEL-1 INPUT DOCUMENTS	7

3.1.1	HANDLING OF LEGAL DOCUMENTS	7

3.1.2	PROJECT INTERNAL STAKEHOLDER REQUIREMENTS	8

3.1.3	DOCUMENT STATE	8

3.1.5 CRS REQUIREMENT ACCEPTANCE	9

3.1.6 CRS REQUIREMENT LIFECYCLE	9

3.1.7 ITEM FIELDS FOR CUSTOMER REQUIREMENTS	9

3.1.8 ACCEPTANCE STARTEGY	11

3.2	LEVEL 2 – REQUIREMENT DOCUMENTS	11

3.2.1 LEVEL 2 – SYSTEM LEVEL REQUIREMENTS (SYS.2)	11

3.2.2 LEVEL 3 – DISCIPLINE LEVEL REQUIREMENTS/SOFTWARE REQUIREMENT SPECIFICATION (SRS)	14

3.3	REQUIREMENT EXCHANGE	15

3.4	BASELINE	15

3.5   REVIEW PROCESS	16

3.5.1 Review Checklist	17

3.5.2 Types of Reviews	18

3.6 DEFECTS ON LEVEL 2/LEVEL 3 REQUIREMENTS	19

4.	REQUIREMENTS DEVELOPMENT	19

5.	STATUS and REPORTING of REQUIREMENTS	19

TEMPLATE HISTORY	19

# INTRODUCTION

## 1.1 PROJECT OVERVIEW

Mention scope and overview of the project.

# DOCUMENTS DEFINITION and SHARING

## STORAGE OF REQUIREMENT DOCUMENTS

Mention Requirement Document Files sent by customer.

## DOCUMENT LANDSCAPE – PROJECT OVERVIEW

| Doc | Description |
| --- | --- |
| 1 | Customer requirement documents or other stakeholder input requirements documents |
| 2 | Input requirements document for Functional Safety |
| 3 | Input requirements document for Cyber Security |
| 4 | Main System Requirement Document. Topics: refer Chapter “Main SRD List of Feature” |
| 5 | Technical Safety Requirements Document. Document contains Technical Safety Concept. |
| 6 | Cyber Security System Requirements Document |
| 7 | Feature System Requirement Document |
| 8 | System Architecture Document Specification |
| 9 | Hardware Software Interface Specification |
| 10 | Software Requirements Specification |
| 11 | Feature Software Requirements Specification |
| 12 | Discipline Requirements Specification (Electrical ERS, Mechanical MRS, Optical ORS) |

## REUSE OF CORE REQUIREMENTS

All the requirements reuse from other projects shall be documented.

NOTE: Give reference to baseline requirement which are reused.

## 2.4 TRACEABILITY STRATEGY

Mention the strategy, the team will be going to follow for establishing traceability.

# REQUIREMENTS MANAGEMENT PROCESS

## LEVEL-1 INPUT DOCUMENTS

CUSTOMER REQUIREMENTS (SYS.1)

Generally, the most important source for the system requirements are the customer requirements. These can be available as one document (e.g. Word, PDF etc.) or as several documents exported from an RM tool such as Polarion, IBM Doors or PTC Integrity (e.g. as ReqIF files).

It is mandatory to import these documents into the RM tool, so that all editing, commenting, and evaluation carried out on them is irrevocably documented and recorded, and so that traceability is possible.

It is recommended to respective responsible person(s) (Requirements Engineer, FO Application, FO SW, HW Engineer, Test Engineer, etc.) to request ReqIF Files from the customer.

## HANDLING OF LEGAL DOCUMENTS

All legal and regulation requirements based on the customer requirements will be identified.

After the requirements are identified the appropriate legal and regulation documents name will be allocated to the requirements confirmed by the technical responsible person (FO Application, FO SW, HW Engineer).

### PROJECT INTERNAL STAKEHOLDER REQUIREMENTS

System requirements which specify functionalities that have no traceable link to customer requirements must be approved by the customer.

This means, all level 2 and level 3 requirements shall be linked upstream to an Input/Level 1 and shall be approved by customer.

All assumptions must be specified as requirements and agreed with the customer.

### DOCUMENT STATE

Mention the different states of the document which is supposed to be maintained throughout the project lifecycle.

| Document State | Definition | Responsibility |
| --- | --- | --- |
| Draft | Document is active | Document/ Module Owner |
| In Review | Document in review | Document/ Module Owner |
| Approved | Document is approved after by expert reviewer | Document/ Module Owner |
| Released | Document is released after Quality team’s approval | Document/ Module Owner |

#### 3.1.4.1 HOW TO CHANGE DOCUMENT STATE

#### Provide the snip for changing the document sate in the requirement tool.

### 3.1.5 CRS REQUIREMENT ACCEPTANCE

Mention the criteria for accepting & rejecting the CRS requirements.

### 3.1.6 CRS REQUIREMENT LIFECYCLE

### 3.1.7 ITEM FIELDS FOR CUSTOMER REQUIREMENTS

This section can be project specific.

#### 3.1.7.1 PROJECT

Mention Project ID as ProjectName_CustomerName_DDMMYYYY(Kick-offDate)

#### 3.1.7.2 TYPE

Item type is given according to the document type, in which the item is created. For CRS, Type is Input.

#### 3.1.7.3 ID

Mention unique identifier for the item.

#### 3.1.7.4 EXCERPT ID

Mention Customer ID, optional provided by customer.

#### 3.1.7.5 CATEGORY

Defines the category of the item. It is defined by customer and is usually set during import of the customer document.

| Value | Description |
| --- | --- |
| Heading |  |
| Comment |  |
| Imported Requirement |  |

#### 3.1.7.6 TEXT

Contains either customer requirement text, or the heading, tables, figures or images or any comment as rich text.

#### 3.1.7.7 DISCIPLINE

Each requirement must have at least one discipline allocated.

| Discipline |  | Description | Feature assignment needed |
| --- | --- | --- | --- |
| Program Management | PM | This requirement will not be decomposed any further. This requirement needs to be considered on a (program) management level, but not on a product level. This requirement will not be decomposed any further. | NO |
| Technical Project Lead | TPL | This requirement will not be decomposed any further. This requirement needs to be considered by Technical Project Lead (TPL) from technical project execution aspects. This requirement will not be decomposed any further. | NO |
| System | SYS | Decomposition on System level necessary. | YES |
| Mechanic | ME | Requirements for mechanical topics. Direct decomposition to Mechanic Requirement decomposition allowed. | YES |
| Electrical | EE | Requirements for electrical engineering. Direct decomposition to Hardware Requirement allowed. | YES |
| Software | SW | Direct decomposition on Software level necessary. | YES |
| Configuration Management | CM | This requirement will not be decomposed any further. Requirements for Configuration Management related topics. | NO |
| Verification | VER | Requirement for Testing group(s). Discipline Verification shall still be used regarding topics related to test management/process. This requirement will not be decomposed any further. | NO |
| Validation | VAL | Requirement for Testing group(s). Direct decomposition to Validation Requirement allowed. | YES |
| Tools | TOOLS | Requirement for Tooling group(s). Used during RFQ phase to address Tooling group(s). This requirement will not be decomposed any further. | OPTIONAL |
| Quality | QUAL | Requirements for Quality related topics (development as well as for Production). Requirement for Quality group(s). | YES |
| Requirement | REQ | Used to address requirement team during RFQ phase. This requirement will not be decomposed any further. | NO |

#### 3.1.7.8 FEATURE

Defines the feature affected by the requirement or area of disciplines.

#### 3.1.7.9 ADDITIONAL COMMENT

The allocated discipline(s) shall comment during the Quote Phase the acceptance of the requirement. This internal comment is not exchanged with the customer.

| Acceptance Status | Description |
| --- | --- |
| ACCEPTED |  |
| PARTIALLY ACCEPTED |  |
| TO CHECK WITH |  |
| IN REVIEW |  |
| DECLINED |  |

#### 3.1.7.10 SAFETY

This attribute is used to show the safety ASIL Level of the customer requirement. The value in this attribute is set and provided by the customer.

#### 3.1.7.11 CYBER SECURITY

This attribute is used to show the Security Level of the customer requirement. The value in this attribute is set and provided by the customer.

### 3.1.8 ACCEPTANCE STARTEGY

Mention acceptance strategy as defined by System Lead on team level.

## LEVEL 2 – REQUIREMENT DOCUMENTS

Only Requirement Team shall create Requirement documents. If discipline needs a requirement document, they shall request Requirement team to create the document.

### 3.2.1 LEVEL 2 – SYSTEM LEVEL REQUIREMENTS (SYS.2)

Mention all the system level requirements.

#### 3.2.1.1 CRITERIA TO DECIDE SYSTEM LEVEL REQUIREMENTS

Mention topic for main system requirement documents & criteria for identifying the customer requirements that need to be decomposed in the main system SRD.

#### 3.2.1.2 MAIN SRD LIST OF FEATURES

Mention System Requirement Document list.

#### 3.2.1.3 LINK TO SYSTEM ARCHITECTURE DOCUMENT

System Architecture shall write a specification in System Architecture Document (SAD) & linking shall be established properly.

#### 3.2.1.4 ATTRIBUTES/ ITEM FIELDS FOR SYSTEM REQUIREMENT DOCUMENT

Mention item fields that shall be specified in a system requirement document used in a project.

#### 3.2.1.5 STATUS FIELD

Mention the different life cycle/ status of the item.

| Value | Description |
| --- | --- |
| Draft |  |
| Proposed |  |
| Reviewed |  |
| Released |  |
| Approved |  |
| Replaced |  |
| Deferred |  |
| Rejected |  |

#### 3.2.1.6 CATEGORY

Defines the category of the item.

| Value | Description |
| --- | --- |
| Heading |  |
| Comment |  |
| Functional Requirement |  |
| Non-functional Requirement |  |

#### 3.2.1.7 SAFETY

Shall be provided by OEM and inherited from CRS, unless decided differently by Safety/Security/Homologation responsible engineer(s). By default, no value shall be set.

Requirements for which functional safety (FuSa) applies, shall set the attribute ‘Safety’ to the matching ASIL level required for the requirement.

| Value | Description |
| --- | --- |
| QM | Select this value if the requirement is not safety relevant. |
| ASIL A, ASIL A (A) |  |
| ASIL B |  |
| ASIL C |  |
| ASIL D |  |

#### 3.2.1.8 CYBER SECURITY

Requirement which is applicable for cyber security shall have value Yes selected.

| Value | Description |
| --- | --- |
| Yes | Applicable for cyber security |
| No | Not applicable for cyber security |
| <unspecified> | Not applicable for cyber security |

#### 3.2.1.9 DECOMPOSED FROM

Contains link(s) to “parent(s) according to V-model”. Link from system requirements to stakeholder requirements.

#### 3.2.1.10 SUB-SUPPLIER STATUS NEW

Requirement acceptance by supplier.

| Value | Description |
| --- | --- |
| accepted |  |
| Declined |  |
| In review |  |
| To check with |  |

#### 3.2.1.11 PLANNED RELEASE

Contains the release number for which release it is planned to implement the requirement.

#### 3.2.1.12 VERIFICATION CRITERIA

Verification is the expected results or PASS/FAIL Define here how to verify the requirement as idea/input for the test case specification.

Responsible person defines the process of verifying the requirement as guideline to make a judgement to PASS or FAIL the requirement or test case.

Verification criteria define how to test a requirement and any specific parameters that must be used in the test cases.

|  | Description | Examples |
| --- | --- | --- |
| Verification method |  |  |
| Verification environment |  |  |
| Preconditions/special conditions |  |  |
| Constraints |  |  |
| Success criteria |  |  |

#### 3.2.1.13 TESTABILITY

Defines if the requirement can be tested. The Test Engineer shall confirm that the requirement is “good/clear” enough to derive test cases from the requirement.

| Value | Description |
| --- | --- |
| yes | Requirement is fully testable. |
| conditional | Requirement is not fully covered by test case. |
| no | Requirement is not testable. |

#### 3.2.1.14 FEASIBILITY

Is used to give an indication about the feasibility of a requirement, considering following aspects:

•	Conflicts between requirements

•	Impacts on system resources

•	Impacts on architecture and design

•	Impacts on software/electrical/mechanical interfaces

•	Impacts on/from operating environment

•	Impacts on cost

•	Impacts on projects milestones (achievable for the planned release)

#### 3.2.1.15 RISK

The attribute “risk” identifies the risk of a non-fulfilment of the requirement. The risk is made up of the probability of non-fulfilment and the extent of damage occurring at the non-fulfilment.

### 3.2.2 LEVEL 3 – DISCIPLINE LEVEL REQUIREMENTS/SOFTWARE REQUIREMENT SPECIFICATION (SRS)

A requirement shall be decomposed to Level 3 (Discipline Level Requirement Documents) from SYS.1, SYS.2 or SYS.3 if Discipline contains only one of the following:

•	Software (SWE.1)

•	Validation

#### 3.2.2.1 REQUIREMENT TEMPLATE FOR SRS

#### Generally, requirement shall have clear pre-conditions and results. (criteria to fulfil with template below)

#### Each specification of system and software requirements as well as system and software elements and components must follow a defined schema (e.g. [condition] [the system or software or component] [shall or must do] [action or procedure or interface requirement]).

| Text | Verification Criteria |
| --- | --- |

#### 3.2.2.2 ATTRIBUTES/ ITEM FIELDS FOR DISCIPLINE LEVEL REQUIREMENT DOCUMENT

Mention item fields that shall be specified in a discipline level requirement document used in a project.

#### 3.2.2.3 TESTABILITY

Defines if the requirement can be tested. The Test Engineer shall confirm that the requirement is “good/clear” enough to derive test cases from the requirement.

| Value | Description |
| --- | --- |
| yes | Select this value if the requirement is testable |
| conditional | If requirement cannot be fully covered by discipline level test case, e.g. SW test case |
| no | If requirement is not testable at any level. Feature/Function Owner must give reason for not testing. |

## REQUIREMENT EXCHANGE

Mention the process of exchanging the requirements with customer & supplier. Also mention the process for handling of Change Request.

## BASELINE

Mention the baseline strategy for Review, Release & Exchange Process. This baseline strategy shall also be defined in the Configuration Management Plan of the project.

## 3.5   REVIEW PROCESS

Mention the project specific details and review process of work products. Each work product must be reviewed according to the review process.

Roles and Responsibilities of the process:

| Roles | Responsibilities |
| --- | --- |
| Author of Work Product | - Creates respective review items as per release objective and timeline. - Sets the objective of the review. - Provides review artifacts and supporting documents for review. - He /she may identify additional mandatory reviewers (apart from what are defined - Implement the review findings. - Reworks on the artifacts. - Asks for WP approval after the review. - It is possible that Author can also cover the moderator role. |
| Moderator | - Ensures the mandatory reviewers are identified and informed about the review objectives and the review timelines. - Organize review meeting as per the timeline, ensures all the reviewers are prepared with the review feedback. - Ensures the review is focused on its objectives. - Resolve Review Conflict - Ensures that all the findings are recorded, Review checklist is filled, and rework completed and tracked to closure. |
| Reviewer | - Reviewer checks the WP including the Checklist Questions - He documents review findings in the checklist (“Checklist” and “Review Findings” Tabs) - Only after the reviewer has updated his/her comments in review checklist he/she can close the Analysis Task (Task ID should be included in the Checklist name) - In case of no findings, same should be mentioned in analysis task “comments” section before closing analysis task. - Checks for consistency of the Work products |
| Quality Engineer | - Closely supporting Authors and Moderators in setting up a working review process. - Track all required reviews have been performed per release with appropriate resolution. - Trigger review metrics per release per work-product to get an overview of the review status and Collects challenges and feedback towards improvements. - Checks Implementation of Review findings |

## 3.5.1 Review Checklist

Provide the link for the review checklist used in the project (Author’s, Reviewer’s, REQ Manager’s checklist).

Review Checklist_Polarion.xlsx

## 3.5.2 Types of Reviews

| Review | Description | Goal |
| --- | --- | --- |
| Walkthrough | - led by the authors. - Author guides the participants through the document according to his or her thought process to achieve a common understanding and to gather feedback. - especially useful for higher level documents like requirement specification, etc. | - To present the documents both within and outside the software discipline to gather the information regarding the topic under documentation. - To achieve a common understanding and to gather feedback. - To examine and discuss the validity of the proposed solutions. |
| Technical Review | - led by the trained moderator but can also be led by a technical expert. - often performed as a peer review without management participation - Defects are found by the experts (such as architects, designers, key users) who focus on the content of the document. | - To ensure that at an early stage the technical concepts are used correctly. - To inform participants about the technical content of the document. - To have consistency in the use and representation of technical concepts. |
| Inspection | - led by the trained moderators. - During inspection, the documents are prepared and checked thoroughly by the reviewers before the meeting. - It involves peers to examine the work item. | - helps the author to improve the quality of the document under inspection. - removes defects efficiently and as early as possible. - create common understanding by exchanging information. - learn from defects found and prevent the occurrence of similar defects. - improve quality of the work item. |

## 3.6 DEFECTS ON LEVEL 2/LEVEL 3 REQUIREMENTS

Mention all the Defects related to Level 2 or Level 3 Requirements that shall be assigned to the corresponding Feature Owner. The Feature Owner needs to confirm if the Defect is valid from a technical point of view.

# REQUIREMENTS DEVELOPMENT

Requirements are grouped based on Features assignment. Grouped of requirements are linked to Planning Item MLF (Mid-Level Function). Show the workflow of planning item.

# STATUS and REPORTING of REQUIREMENTS

Reporting includes the following KPIs:

- Acceptance status of Customer Requirement

- Analysis and planning of Customer Requirement

- Status Decomposition of Customer Requirement

- Test coverage of Customer Requirement

- Implementation status of Customer Requirement

- Refinement of prioritized feature

# TEMPLATE HISTORY

| Version | Release Date | Description | Prepared by | Approved by | Status |
| --- | --- | --- | --- | --- | --- |
| 0.01 | 10/01/2024 | Generic Requirement Management plan has created | Purvi | NA | Draft |
| 0.02 | 08/01/2024 | Shared for review | Purvi | NA | In-review |
| 0.03 | 22/01/2024 | Updated section 2 & 3 | Purvi | NA | Re-work |
| 0.04 | 02/02/2024 | Walk-through with Preemal | Purvi | NA | In-review |
| 0.05 | 09/02/2024 | Requirement Guidelines (section 6) has been removed from the document | Purvi | NA | Re-work |
| 0.10 | 18/04/2024 | Walk-through with Preemal & closed all the review findings provided by her. | Purvi | Preemal | Approved |
| 0.20 | 23/04/2024 | Walk-through with Dinesh & closed all the review findings provided by him. | Purvi | Dinesh | Approved |