## Slide 1: PROBLEM RESOULTION MANAGEMENT Author: Janvi Chawda Quality Engineer
Confidential ©2024 IAST Software Solutions Pvt. Ltd​

## Slide 2: ISSUE MANAGEMENT
When a defect is reported by a "Customer", the ASPICE-compliant process ensures systematic handling through structured steps:
Logging
Analyzing
Fixing
Verifying
The workflow aligns with ASPICE processes like Problem Resolution Management (SUP.9) and Configuration Management (SUP.8).

## Slide 3
PROCESS STEPS
Customer Defect Report:
  Record the defect in a tracking system.
  Acknowledge receipt to the customer.
Analyze the Defect:
  Perform Root Cause Analysis (RCA) to identify the source (e.g., requirements, design, or implementation).
Evaluate Impact:
  Assess the defect's severity and impact on the system or software.
Plan Resolution:
  Assign responsibilities.
  Prioritize the defect based on its impact.
Implement Fix:
  Develop, test, and integrate the resolution in the appropriate system.
Verification and Validation:
  Ensure the fix meets customer requirements and does not introduce new issues.
Deliver Update to Customer:
  Provide the resolved version or patch to the customer.
  Include relevant documentation.
Close the Defect:
  Update the defect status in the tracking system.
  Collect customer confirmation of resolution.

## Slide 4
FLOW CHART
START
↓
Receive Defect Report ➜ Log Defect in System ➜ Notify Customer
↓
Analyze Defect ➜ Root Cause Identified? ➜ NO ➜ Request More Information ➜ RETURN
↓ YES
Evaluate Impact ➜ High Impact? ➜ YES ➜ Prioritize Resolution ➜ RETURN
↓ NO
Plan & Implement Fix ➜ Verification Successful? ➜ NO ➜ Rework Fix ➜ RETURN
↓ YES
Deliver Fix to Customer ➜ Customer Satisfied? ➜ NO ➜ Reassess Fix ➜ RETURN
↓ YES
Close Defect in System
↓
END