## Slide 1: Guidelines for Review Process Author Purvi Sahu Quality Engineer, Central Engineering Department

## Slide 2: Guideline for Review Process
After the cross-functional team reviewed any work item, it will come to Independent/ External Review for final review.
There shall be atleast 2 expert reviewers for reviewing any work item (Document/ REQ/ Architecture, Integration etc.)Please include all the phases
[PM]Author must provide all the necessary links and artifacts for review of the work item.
Work items shall be baselined before sharing for review.
There must be some proper timeline for entire review process (minimum 3-4 days) which shall be mentioned by Author while requesting for review to all the reviewers via mail.
[PM]Review process timeline will depend on the type of the work item and its sub modules/sections and author may not be knowing the estimation for review/rework.() Review task estimation shall be done with support from architect or team lead.
Review findings shall be maintained in Review record template or in Polarion which can be referred by Author for re-work.
Link for Review Record template: 1319_Review_Record_ProjectName.xlsx
Review checklist required for each work item, before sending any work product for review, the author shall update review checklist.
[PM]Is there any standard review checklist for each Document/REQ/Architecture, DD, code, UT, IT SW Qualification tests etc? if not project specific review checklist can be created/used.
While approving any work item, the approver must provide the rationale for approving.
Once all the reviewers approved the work item, the Author shall share that work item to Quality team for verification via mail.
After getting approval from Quality team, the Author shall create release note & share it to Project Manager/ Team Lead, once the Project Manager/Team Lead approved then the Module Owner shall update the status of work item as “Released” State.

## Slide 3
Draft
Approved
Released
Rejected
Deferred/
On-hold
Re-work
YES
In-review
Have all the review findings closed?
Is review completed by all the reviewers?
NO
YES
NO
(After self-review,
author will initiate review)
State in Polarion
(Reviewer has provided
some review findings)
Decisions
Guidelines for Draft to In-review:
Documents/REQ shall be drafted with clear & concise language.
Follow IAST format & style (for document)
Share for review to finalize the document
Document/ REQ shall be baselined before initiating for review
Before initiating for review, it shall be self-reviewed (all attributes, links, spell checks)
Once self-review done, update the checklist and upload checklist to appropriate location
While sending for review request all the reviewers with some timeline & have evidence (via mail)
Change work items status to ” In-review”
Assign approval to Team Lead, Project Manager, Quality Engineer, Safety Manager, Cross-functional team can approve (3 approvers) in Polarion.
[PM] How all these approvers can be added? Because if you just take an example of REQ. one document has n number of requirements and to take approval from all the above-mentioned approver’s , it will delay.
Guidelines for In-review to Approved:
Once work item has been accepted, then approver need to approve it & they must provide the rationale while approving .
Once all the approver approved the work item then status of the work item in Polarion will change automatically.
Guidelines for In-review to Rework:
Reviewer shall give all the review findings in review record template or in Polarion or via mail based on the project need.
Once review findings has been updated, reviewer need to inform the author.
If review findings provided via mail by reviewer, then the author shall document all the review findings in review record template
[Pm] Author must change the work item status as per the workflow defined in the project
Guidelines for Rework to In-review):
Once author fixed all the findings, the status of work item shall be changed to “In-review”
Inform all the reviewer to verify the review findings.
Close all the review findings after reviewer’s consensus
Guidelines for Approved to Released:
After work item has been approved by all the reviewers as well as by Quality Team, the Author/ Module Owner shall create release note & share it to Project Manager/Team Lead via mail, once the Project Manager/Team Lead approved then the Module Owner shall update Polarion Status as “Released” State
Guidelines for each phase
Guidelines for In-review to Rejected:
Requirement shall be Rejected at the ‘In-Review’ state due to various reason like, ‘Obsolete’, ‘Duplicate’, ‘Invalid’ and author must mention rationale for rejecting the requirement and move the requirement to ‘Rejected’ state in Polarion.
Follow Requirement Status Change flowchart
Requirement_Status_Change_Flowchart_2.0.pdf
Guidelines for Deferred/ On-hold
Depending on Project need, further actions can be taken.